## Slide 1
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
PROJECT RECOVERY CONTROL TOWER
01 / 09
AI-ASSISTED CHANGE CONTROL
ChangeGuard
From a slipping milestone to a
reviewed, traceable recovery.
THE AGENT TALKS. THE FLOWS DECIDE. A PERSON APPROVES.
7 agent tools • 10 hardened flows • 11 Dataverse tables
Notes: 0:00–0:12. Introduce ChangeGuard as a project recovery control tower that connects impact analysis, human authority and verifiable execution.

## Slide 2
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
THE PROBLEM
03 / 09
A date change creates more than a schedule problem
Teams need to preserve why a change happened, who accepted it, and what was actually done.
WHAT ARRIVES
“Our supplier moved
the delivery date.”
An informal message, not a controlled decision
IMPACT
Which downstream commitments move?
AUTHORITY
Who is allowed to approve recovery?
EVIDENCE
What is the execution based on?
Without a connected record, reasoning, approval and follow-through can become disconnected.
Notes: 0:35–0:53. Frame the general governance problem: project evidence, calculations, human approval and delivery work become disconnected.

## Slide 3
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
HOW THE SOLUTION WORKS
04 / 09
From report to recovery, with a control at every handoff
Copilot explains; deterministic flows calculate and check; the reviewer has the decision.
01
BASELINE
Dataverse project facts
02
ASSESS
Calendar + dependencies
03
COMPARE
Eligibility + simulation
04
SAVE
Confirmed request + audit
05
APPROVE
Human decision in Power Apps
06
EXECUTE
Guarded work-item creation
The agent never self-approves. Execution checks the recorded human decision and selected option.
Notes: 0:53–1:15. Cover six actions and the human boundary. Do not imply the AI’s conversational approval is authoritative.

## Slide 4
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
MICROSOFT IMPLEMENTATION
05 / 09
Four Microsoft products. Clear responsibilities.
The model is the interface, not the authority for schedule math or approval.
COPILOT STUDIO
Standard agent · 7 tools
Collects inputs; reports typed flow outputs.
POWER AUTOMATE
10 hardened flows
Computes dates; checks options, approval and execution.
DATAVERSE
11 tables · alternate keys
Stores baselines, requests, decisions, actions and audit.
POWER APPS
Model-driven reviewer
Shows source evidence and records the human decision.
Service-principal writes keep the human approver separate from the connector identity.
Notes: 1:15–1:47. Explain Copilot Studio Standard agent and seven tools, Power Automate ten hardened flows, Dataverse eleven tables and alternate keys, Power Apps reviewer. The service principal writes while audit attributes human approval.

## Slide 5
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
VERIFIED SYNTHETIC SCENARIO
06 / 09
Harbour Crane Retrofit: one delay, three milestones
A supplier’s gearbox delivery moves from 9 October to 30 October 2026.
15
WORKING-DAY SLIP
Mechanical installation moves to 11 Nov.
Customer handover moves to 18 Nov.
External commitment at risk
SELECTABLE RECOVERY OPTION
AIR FREIGHT
$8,200
Simulated option cost, not an actual purchase
M3 date preserved in simulation
This example illustrates the product. The workflow and controls apply beyond this case.
Notes: 1:47–2:09. Explain one illustrative case only. Gearbox slips fifteen working days and threatens external commitment. AIR option simulated at $8,200 preserves the customer date. This is synthetic and no booking occurred.

## Slide 6
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
CHANGEGUARD IN ACTION
07 / 09
From the agent to an actual recorded decision
Now show the real saved conversation, reviewer form, execution result and audit trail.
1
Agent: assess + save
2
Reviewer: recorded approval
3
Flow: create work items
4
Dataverse: verify audit
ACTUAL POWER APPS CAPTURE / BEFORE APPROVAL
The record is already Executed. Present this as a walkthrough, not a fresh approval.
Notes: 2:09–2:46. Switch to the actual saved Copilot conversation and Power Apps Review form. Show the approved and executed record, then the real flow runs and audit. This is a walkthrough of a completed case.

## Slide 7
CHANGEGUARD / MICROSOFT AGENT-A-THON / LEVEL 2
THANK YOU
09 / 09
MICROSOFT AGENT-A-THON / LEVEL 2
Thank you.
ChangeGuard
From an unexpected change to a decision you can defend.
THE AGENT TALKS. THE FLOWS DECIDE. A PERSON APPROVES.
Synthetic demonstration • Microsoft Copilot Studio + Power Automate + Dataverse + Power Apps
Notes: 2:55–3:00. Thank the judges. End on ChangeGuard and the agent, flows, human approval principle.